**User Friendliness & Practicality**

As a product owner, I want users to have the capability of viewing applications by category.

Est. time 3 days

As a product owner, I want my application pages to include the developer-provided descriptions. (administrator gets developer description of application)

Est. time 2 days

As a product owner, I want users to be able to have public discussions.

Est. time 1 week

As a product owner, I want ProjectAppStuff to include applications of various platforms (e.g. Apple, Droid, Windows, Google…).

Est. time 1 day

As a product owner, I want to provide users with customized filtration for their searches (e.g. what platforms they want to see, price range, ratings, popularity, etc.).

Est. time 5 days

As a product owner, I want users to request additions to the database, and I want to require that they provide a link to their requested application’s download page.

*> Duplicate checker? Maybe...*

Est. time 1 week

As a product owner, I want ProjectAppStuff’s interface to be as simple & sleek as possible (adhering to common style & user interface guidelines).

**-constraint**

**Security & Efficiency**

As a product owner, I want there to be a consistent search bar on every page that does a string sort on all of the applications’ respective fields.

Est. 5 days

As a product owner, I want to provide administrators with an “Outstanding Request” page - allowing them to view, approve/reject, and/or comment on users’ addition requests.

Est. time 5 days

As a product owner, I want to require users to login before contributing to forums.

Est. time 7 days

As a product owner, I want to provide a “Moderator” role that bears the power to delete posts from forums. Administrators can also be moderators, and both are also users.

> *Does client want admins to automatically inherit moderator capabilities? yes*

Est. time 2 days

As a product owner, I want the backend of the repository and user login information to be implemented in a database. (everything is on the internetz)

Est. time 2 weeks

**Accessibility**

As a product owner, I want to provide a way for users to be redirected to application download pages.

Est. time 2 days

As a product owner, I need ProjectAppStuff to work on desktop & mobile.

Est. time 1 week